Retainage Engine

You need:

Per invoice:

- Retainage %

- Retainage withheld

- Retainage released

- Retainage receivable aging

- Retainage payable aging

Construction cash flow revolves around retainage.

Change Order Financial Impact

You already manage bids and SOV.

Now you must calculate:

Approved CO:

- Revenue impact

- Margin impact

- Completion date impact

Pending CO:

- Risk exposure

- Projected margin shift

Right now change orders may exist operationally but not financially modeled.

Cost Code Variance Engine

You have CSI codes.

Now you need:

Budget per cost code
Actual per cost code
Variance per cost code
% complete per cost code
Trend direction

This creates:

Project Manager dashboard
Owner dashboard

That’s when you become construction-grade.

Cash Flow Forecast by Project

You already track expenses and time.

Now model:

Expected billing schedule
Expected payables
Payroll burn
Retainage timing

Output:
Projected cash position per job

This separates you from QuickBooks.

Phase 1 (Critical):

Build:

- Project Financial Summary Object

- Cost Code Variance Calculator

- Cost-to-Complete Logic

- Margin Forecasting Engine

Phase 2:

Add:

- WIP Calculation Engine

- Over/Under Billing Detection

- Retainage Tracking

Phase 3:

Add:

- Cash Flow Forecasting

- Burn Rate Modeling

- Risk Alerts